MINISTRY OF EDUCATION AND TRAINING

FPT UNIVERSITY

Capstone Project Document  Orchid Care System

OCS Team

Phạm Văn Phóng – SE05232 – PhongPV

Nguyễn Thị Hạnh Ly – SE05332 – LyNTH

Group Members

Vũ Trường Sơn – SE05951 – SonVT Phùng Tuấn Thanh – SE04200 – ThanhPT Phạm Gia Khánh – SE05335 – KhanhPG

Supervisor Phan Duy Hùng

Capstone Project code OCS

- Hanoi, 08/2020 -

1

Table of Contents

CHAPTER 1: INTRODUCTION ...............................................................................................5 1.1. Project Information................................................................................................5 1.2. Project Team ..........................................................................................................5 1.3. Motivation idea......................................................................................................5

1.3.1. Demand for Orchids........................................................................................5 1.3.2. Normally process.............................................................................................6 1.3.3. Difficulties in growing orchids.........................................................................6

1.4. Existing Research/System ......................................................................................7 1.4.1. Maka................................................................................................................7 1.4.2. ATA TDW-02 ....................................................................................................8

1.5. Proposed System....................................................................................................9 1.5.1. Proposal...........................................................................................................9 1.5.2. System Function ............................................................................................10

CHAPTER 2: PROJECT MANAGEMENT PLAN .....................................................................11 2.1. Project Initial ........................................................................................................11 2.1.1. Description ....................................................................................................11 2.1.2. Definitions , Acronyms, and Abbreviations...................................................11 2.1.3. Product Perspective ......................................................................................12 2.1.4. Scope .............................................................................................................14 2.1.5. Standard Objectives......................................................................................15 2.1.6. Milestone and Deliverables...........................................................................15 2.2. Project Organization ............................................................................................16 2.2.1. Software Process Model ...............................................................................16 2.2.2. Roles and Responsibilities.............................................................................17 2.2.3. Tools and Techniques....................................................................................18 2.3. Project Management Plan ...................................................................................19 2.3.1. Project Schedule............................................................................................19

2

2.3.2. Communication Management ......................................................................20 2.3.3. Risk and Issue Management Plan .................................................................23 CHAPTER 3: SOFTWARE REQUIREMENT SPECIFICATION ..................................................28 3.1. User Requirement Specification ..........................................................................28 3.2.1. Introduction...................................................................................................28 3.2.2. User Requirement.........................................................................................28 3.2. System Requirement Specification......................................................................28 3.3.1. Functional Requirments................................................................................28 3.3.2. Non-functional Requirements.......................................................................63 CHAPTER 4: SYSTEM DESIGN.............................................................................................64 4.1. Purpose ................................................................................................................64 4.2. System Architecture Design.................................................................................64 4.3. Hardware Design..................................................................................................66 4.4. Firmware Design ..................................................................................................76 4.5. Software Design ...................................................................................................79 4.5.1. UI Design .......................................................................................................79 4.5.2. Sequence Diagram ........................................................................................96 CHAPTER 5: SYSTEM TESTING..........................................................................................108 5.1. Introduction .......................................................................................................108 5.1.1. Purpose........................................................................................................108 5.1.2. Scope of Testing ..........................................................................................108 5.2. Test Plan.............................................................................................................109 5.2.1. Testing Tools and Environment...................................................................109 5.2.2. Resources and Responsibilities...................................................................110 5.2.3. Testing Strategy...........................................................................................111 5.2.4. Features to be tested ..................................................................................113 5.3. Test Approach ....................................................................................................113 5.3.1. Unit Testing .................................................................................................113

3

5.3.2. Integration and System Testing ..................................................................116 5.4. Test Report.........................................................................................................116 5.4.1. Integration Testing ......................................................................................116 5.4.2. System Testing ............................................................................................123 CHAPTER 6: USER MANUAL.............................................................................................125 User Guidelines ............................................................................................................125 REFERENCE.......................................................................................................................142

4

CHAPTER 1: INTRODUCTION

1.1. Project Information

Project name: Orchid Care System

➢ Project code: OCS

➢ Project group name: OCS Team

➢ Project type: Android Application

➢ Business domain: Online Customer Service

➢ Timeline: 18/05/2020 – 02/09/2020

1.2. Project Team

Team Member

STT Full name Student ID Phone Email Role 1 Phạm Văn Phóng SE05232 0349856004 phongpvse05232@fpt.edu.vn Leader 2 Nguyễn Thị Hạnh Ly SE05332 0929190061 lynthse05332@fpt.edu.vn Member 3 Phạm Gia Khánh SE05335 0966503512 khanhpgse05335@fpt.edu.vn Member 4 Vũ Trường Sơn SE05951 0398150707 sonvtse05951@fpt.edu.vn Member

5 Phùng Tuấn Thanh SE04200 0971480683 thanhptse04200@fpt.edu.vn Member Table 1- 1 Team member of Orchid Care System project

Supervisor

STT Full name Phone Email Role

1 Phan Duy Hùng 0975597339 hungpd2@fe.edu.vn Lecturer Table 1- 2 Supervisor of Orchid Care System project

1.3. Motivation idea

1.3.1. Demand for Orchids

Today, the standard of living in big cities like Hanoi and Ho Chi Minh City is quite  high, this is the reason of increase in beauty demand. As expected and summarizing

5

the preliminary report of 2019 on the income survey, the average income per capita  in Hanoi will reach over $5000/year and reach $9000 in Ho Chi Minh City.

With the rising economic life and stable income, the demand for beauty also  increases, especially the need for home decoration. Home decoration has many  ways to do, using flowers is a simple and extremely effective decoration. In recent  years, home decoration with orchids has become extremely popular because orchids  are beautiful and not too difficult to care for.

There are many types of orchids with different colors, beauty and prices. An  orchid basket can cost from a few tens of thousands dong to hundreds of millions  dong depend on type. However, the average price of a basket of orchids is only a few  hundred thousand dong, so it's easy to use lan as a simple way to beautify.

Demand for orchids on the market today is very large, market research shows  that, at the center of reputable orchids can sell from several hundred to several  thousand baskets each day. This demand is concentrated mainly in big cities. People  that grow orchids in Hanoi is very popular, in other cities like Ho Chi Minh City, the  demand is lower because the climatic conditions are not really suitable for the  habitat of flowers.

1.3.2. Normally process

Normally, if a person wants to grow orchids to beautify, he will go to the flower  shop to buy. It is possible to purchase pre-grown flower baskets or new nursery  varieties to take care of from the first stages. After that, they must take care of the  flowers very carefully. This process is quite time consuming and laborious.

Orchids are grown by hanging baskets or clinging to the woody stems. Finding an  ideal place to place flowers is also a job to note. If taken care of incorrect or  unreasonable condition, orchids will not flower or be death.

1.3.3. Difficulties in growing orchids

The difference between the habitat of flowers before and after being bought is  the first problem to solve. In some orchids sensitive to weather and temperature,  even a small change can cause the plant to wither or die. Therefore, grasping the  ecological characteristics and growing conditions of orchids is a problem that  definitely needs to be addressed first.

6

If you are new to orchids, taking care of flowers is also a difficult problem when  he has no experience in caring for a new plant. It takes a lot of patience to take care  of a tree that is judged to be quite fastidious.

The next problem when looking for orchids is the location of orchids. Orchids can  be hung on baskets or attached to the trunk of wood, but for large cities, when the  habitat is not too spacious, finding a place to orchids is also a problem with not only  one. but a lot of people want to grow flowers. And to find an ideal place to put  orchids is even harder.

Besides, the cost to grow flowers is also an issue. The orchid planting does not  stop at buying. We need to fertilize, buy care tools ... The more flower baskets we  have, the more costs will increase. Moreover, to have a satisfactory flower pot, the  large amount of money to buy and take care of orchids is a sure thing to do.

For people living in the city, being busy all day is definitely too familiar. Lan is a  plant that does not need much care but if you are too busy with work and you forget  it for only a few days, or even just for a day, the orchids may be death. So the lack of  time is such also a difficulty for orchids.

1.4. Existing Research/System

1.4.1. Maka

Maka is an automatic watering system that has been established and developed  for over 5 years ①. Maka has made continuous progress in providing solutions,  designing and installing automatic watering systems for many customers in Ho Chi  Minh City and some neighboring provinces .

Maka has many advantages such as controlling the irrigation system via the  internet and mobile applications. Automatic watering timer and there are many  solutions for smart watering. Besides, there are also many disadvantages such as  depending on electricity and internet, only watering and watering the tree at a set  time, without knowing exactly when the tree needs watering.

Some pictures of Maka products:

7

Figure 1. 1 Maka system

1.4.2. ATA TDW-02

Remote control of watering by phone (with timer) is a very special set of products  besides using the function of controlling and turning on/off the irrigation system to  open the solenoid valve completely from wherever you are ②. In addition, the  product also integrates an extremely smart automatic timer.

Products that control the irrigation system via the internet and mobile  applications. But when there is no internet connection or no application, it is  impossible to determine when the tree needs watering and the current product only  supports the watering function of the tree.

8

Figure 1. 2 ATA TDW-02 system

1.5. Proposed System

1.5.1. Proposal

After learning about the popular bonsai varieties in big cities as well as in the  countryside, orchids are one of the most popular and planted plants, not only  because of their beauty. It is also a flower that exudes elegance, nobility and more  vitality than other flowers.

Although a flower with long-lasting vitality, to care for it, caregivers need to be  very meticulous in every detail such as light, temperature, humidity and the most  important factor is the environment. orchids in urban areas without conditions such  as in forests,...

9

Therefore, those who are busy with work but have a passion for playing orchids  are difficult to take care of them. To solve this problem, Orchid Care System - OCS  has been satisfying the needs of orchid enthusiasts, helping to improve the  environment so that orchids can grow best.

Based on the above useful studies, it is found that embedded system + fuzzy +  mobile/cloud can make a convenient product. OCS will start with the use of IoT  technology and Fuzzy algorithms, the technology will help growers regulate the living  environment suitable for orchids and allow users to track details via Application Mobile with information. The number is measured by the sensor and can also  control the modules that execute at its discretion through the Application. All  devices can connect fully automatically to the most convenient for users.

1.5.2. System Function

Orchid Care System have two main functions:

- Measure temperature, test light, measure pH, humidity

- Manage many trees, each tree has its own profile, can add tree data, edit data,  delete tree data.

All function details will be described in Software Requirement Specification (SRS)  document.

10

CHAPTER 2: PROJECT MANAGEMENT PLAN

2.1. Project Initial

2.1.1. Description

Project name Orchid Care System

Project code OSC

Project type Embedded System and Android application

Project category Auto care system

Business type Online Customer Service

Project instructor Phan Duy Hùng

Project manager Phạm Văn Phóng

Time line 18/05/2020 – 02/09/2020

Table 2. 1 Project description

In this project, we will develop an android application name called Orchid Care  System, our project helps those who need to take care for orchid, they can control  system to water the orchid, monitor the status of the tree about temperature, light,  pH, humidity, collect the data of tree, analyze, each tree has its own profile. User can  add tree data, edit data, delete tree data.

2.1.2. Definitions , Acronyms, and Abbreviations

In this project, the abbreviations are listed in the following table:

ID Acronym Definition

1 SRS Software Requirement Specification 2 App Application

3 PSM Product System Management

4 OS Operating System

5 GUI Graphic User Interface

11

6 DB Database

7 OCS Orchid Care System

8 UserSomeone who interacts with the mobile phone  application

ESP8266EX integrates antenna switches, RF

balun, power amplifier, low noise receive

9 ESP8266 10 IoT

amplifier, filters and power management

modules. The compact design minimizes the  PCB size and requires minimal external

circuitries.③

A system of interrelated computing devices,  mechanical and digital machines provided with  unique identifiers (UIDs) and the ability to

transfer data over a network without requiring  human-to-human or human-to-computer

interaction.④

Table 2. 2 Definitions and Acronyms

2.1.3. Product Perspective

This system will consist of two parts: one mobile application and external  electronic components such as the sensor ESP8266. The mobile application will be  used to track details with parameters that the sensor measures such as brightness,  environmental temperature, air humidity, soil moisture, regular pH, and can also  control the execution modules at its discretion through the application. All devices  can connect fully automatically to the most convenient for users.

The sensor ESP8266 requires a wifi connection to be able to send the necessary  information. ESP8266 measures parameters and sends it when there is a change  from the environment or when requested by the user.

Firebase will be used to store and get the data. It updates data from the sensor  controller or from the controller module. With the changes measured by the sensor,  the controller will make the comparison. If there is an abnormality, it will notify by  sending the message to the clients. When firebase receives a request to retrieve  data, it will retrieve the user's data and display it on the screen of the application.

12

Figure 2. 1 Block Diagram

Entity Description

ID Name Description

1 Internet Device Phone network transceiver

2 OCS ApplicationCollect data and give control commands for  OCS Embedded

3 Firebase Data warehouse

4 ESP8266Process, collect, transmit information from  Sensor and control Modules

5 Module TTL to RS485 Convert signal from UART TTL to RS485 6 RS - 485 BUS Communicate between devices 7 Arduino Uno R3Read signals, manage sensors and control  motors

8 Relay Toggle execution module

9 Sensor soil moisture Sensor measures soil moisture 10 Sensor measure PH Sensor measures PH

11 Sensor Temperature Sensor measures temperature 12 Sensor Humidity Sensor measures humidity

13 Sensor Light Sensor measures light

13

14 Module water pump Pump

15 Module Roof control Roof

16 Module Misting Nebulizer

Table 2. 1 Entity description

2.1.4. Scope

The scope of this project is prototype a OCS, includes both hardware and software. The final product must satisfy the following specifications:

Specification Description

Using Wifi as connection methodUse wifi network to communicate  between ESP8266 and Android app.

Automatically measure the intensity of  natural light

Automatically measure the ambient  temperature

Automatically measure the humidity of  the air

Automatically measures the intensity of  natural light through light sensors. Automatically measure the ambient  temperature through the temperature  sensor.

Automatic measurement of air humidity  through the air humidity sensor.

Automatically measure soil moistureAutomatically measure soil moisture  through soil moisture sensor.

Automatically measure the pH of the  soil

Automatically measure the pH of the soil through a pH sensor.

Adjust the brightness accordingly Use motor 775 to adjust the canopy. Cooling surroundings Use a nebulizer kit for cooling. Watering and nutrients Use water pump module.

Send environment data to the Android  app

Control by ESP8266 / Android app

Using firebase as an intermediary to  exchange data between OCS bot and  Android application.

ESP8266 receives data from the sensors  and then controls the execution modules  and sends data to firebase.

The Android app syncs data from firebase  and transmits user commands to firebase

14

for ESP8266 to process.

Table 2. 2 Scope of OCS project

2.1.5. Standard Objectives

✔ The project must be finished before 02nd September 2020 ✔ The final application covers the requirements in the capstone project phase

2.1.6. Milestone and Deliverables

No Milestones Deliverables Delivery Date 1Finalize idea of product, and

project planReport 1, Report 2 19/05/2020 2Finish User Requirement

Specification collectionReport 3 30/05/2020 3 Finish design of the product Report 4 15/06/2020 Source code,

4Finish code, test (unit and  integration)

5 Finish system test

Unit test,

Integration test in  Report 5

System test report (remaining part of  Report 5)

20/08/2020 25/08/2020

6 Deploy the product Report 6 30/08/2020 7 Closing the project Final Report 02/09/2020 Table 2. 3 Milestone and deliverables

15

2.2. Project Organization

2.2.1. Software Process Model

Figure 2. 2 Iterative and Incremental Software Process Model

This project uses the Iterative and Incremental Software Process Model. The  Iterative and Incremental Software Process Model is mostly used when the scope of  the project is big, the major requirements are defined clearly, some more details will  be added later in software development. By using this software process model, we  break down the developing system task into series of smaller tasks which will be  completed separately, allowing us to take advantage of what was learned during  development of earlier parts of the system. In addition, the iterative model is easier  than other models when the issues are discovered. They are fed back to the team,  and solutions will be found while the project is still in development, Also, this model  has these useful advantages:

∙ Some main functions can be developed early & quickly.

∙ Testing and debugging during smaller iteration is easy.

∙ More flexible - easy & less costly to change if having.

∙ Easier to manage risk because risky pieces are identified and handled during  its iteration.

∙ Iterations may be run simultaneously. A design team starts the next iteration  while the current one is under test.

16

∙ The project team learns from the first iteration and may use best practices  and experiences in the next iterations.

∙ Suitable for any small and medium products.

2.2.2. Roles and Responsibilities

Figure 2. 4 Team organization

Organizational Structure

Role Responsibility

Responsible for leading the team and managing the

whole project, planning, defining scope, developing

Project Manager Technical Leader

schedules, analyzing and managing risks, generally  responsible for keeping the project team focused  on the right goal

Responsible for choosing and deciding what  technologies should be used, as well as for  overseeing the work being done by other  developers

17

Business Analysis

Responsible for analyzing business, processes, and  systems, refers to the skills, technologies and  collect customer comments. Business analytics  focuses on developing new insights and  understanding of business performance-based on  data and statistical methods.

Tester Leader & Document LeaderResponsible for carrying out tests and  documentation

Responsible for server-side web application logic

Back-end Developer

and integration of the work front-end developers  do.

Front-end DeveloperResponsible for implementing visual elements that  users see and interact within a web application.

Table 2. 4 Organizational structure

Project Team Members

Team Member Roles

Phạm Văn Phóng Project Manager, Back-end developer, Front-end  developer, Technical leader

Nguyễn Thị Hạnh Ly Business Analysis, Tester

Phùng Tuấn Thanh Front-end developer, Tester

Vũ Trường Sơn Front-end developer, Tester

Phạm Gia Khánh Back-end developer, Tester

Table 2. 5 Project team members

2.2.3. Tools and Techniques

Tools

Project management tools Tortoise SVN

Document tools Microsoft Office

UML tools Mockingbot.in, draw.io, moqups.com IDEs Arduino IDE, Android Studio

DBMS Firebase

Source code version control SVN

18

Testing Tools Wireshark, Proteus, Google Chrome, Robotium Communication Tools Facebook, Google Meeting, Email

Deployment Tools Firebase CLI

Files Management Tools Google Drive, SVN

Table 2. 6 Tools and techniques

Techniques

∙ Application:

Programming languages: Java

Cloud: Firebase

∙ Hardware:

Programming language: C/C++

Communication: RS485

Cloud: Firebase

2.3. Project Management Plan

2.3.1. Project Schedule

To deploy this project effectively, according to this schedule, we will follow the each tasks in project

Figure 2. 5 Project schedule plan

19

Figure 2. 6 Project schedule plan

2.3.2. Communication Management

Communication between members

- Weekly meeting schedule:

We divided the project into two systems: OCS Application and OCS electronic  components.

Each system will be divided into a series of small tasks. The tasks will be recorded  at Excel and SVN then estimate the time depending on the difficulty and workload of  each member doing. The leader will have the task of assigning to the team members  according to the capacity of each person. All members met each other on Google  meeting several times/week. During each meeting, each member will report their  work during that week, the status of the task (slow, punctual or fast).

If there is a problem that a member can solve, then all members will discuss and  find the best solution for that problem. After that, the project manager will assign  new tasks to each member for the next week.

Everything in the meeting will be written by a secretary in the meeting minutes.

- Unscheduled meeting:

If someone has an important problem that want to be solved immediately, we  will have a meeting for discussion. Each subsystem has a development team with  different schedules. At the beginning of the working week, each team will have an  independent meeting to inform others: What did I do yesterday? What will I do  today, this week? At the same time, the development team will continue to

20

communicate with each other throughout the day to exchange what is missing or  wrong for the best quality product. In this way, the team will have a great  understanding of what has been done and what's left.

- Communication channel:

Our main communication channels are a face-to-face meetings, Email, Google  meeting, Facebook. However, we sometimes can make a phone call or instant  message if someone has a problem.

Communication with supervisor

- Face-to-face meeting:

Weekly on every Friday evening to make sure that supervisor can keep tracking of  the team’s progress.

- E-mail:

Gmail is the fastest way to get advice and document checking form supervisor.

- Mobile Phone:

Is used to get time and place arranged for the meeting every weeks.

- Facebook Group:

Report daily work.

- Google Meeting:

In case of inconvenient movement, Google meeting is used to communicate  directly with the supervisor.

Meeting plan

- The meeting is not regulated:

If someone has an important problem that he wants to resolve immediately, we  will have a meeting to discuss, usually through some online channels: Slack,  Facebook or Phone.

Communication channel:

• Face-to-face meeting

• Email: track of important task

• Google meeting: online meeting

• Facebook Messenger, mobile phone, chatting

21

Meeting minutes

Meeting/Project

Name Orchild Care System

Date of Meeting Time

Meeting Called by Location

Note Taker Time Keeper

Supervisor

1. Meeting Objective

2. Attendance

Name Roles E-mail Phone 3. Done task

4. New task

5. Risk & difficultly

Table 2. 7 Meeting minutes template

∙ Meeting objectives: Report and evaluate the work completed last week, for the  first week, members will report on ideas and agreements on the technologies  used in the project.

∙ Attendance: Members present at the meeting.

∙ Done tasks: Tasks that have been completed after the supervisor reviews. ∙ New task: New tasks are assigned to members along with deadline.

22

∙ Risk & difficultly: The risks and factors affecting the project next week will be  reviewed and streamlined.

2.3.3. Risk and Issue Management Plan

The project manager works with the project team and ensures that risks are  actively identified, analyzed, and managed throughout the life of the project. Risks  will be identified to publish your content as early as possible in the project so as to

minimize their impact. The steps for accomplishing this are outlined in the following  sections. The PM will serve as the Risk Manager for this project.

Risk management

- Risk Categories

The table below is some Risk Categories may be had in this Project

Category Sub-Category Acronym & Abbreviation Requirement Definition T-RD

Technical

Technology T-T Quality T-Q

Management Human Resources M-HR Table 2. 8 Risk categories

- Risk register

No Name Risk Category Root Cause Probability Impact

1 R1 2 R2

Project team don’t meet the deadline on  time.

Requirement changed while project is being processed.

M-HR T-RD

Members lack of

responsibility. Lack of  management.

SRS is not provided  all information about  user requirement  such as: lack of

customer’s

requirement,

High High Medium High

23

3 R3Distracted

membersM-HR

Lack of skill and

misunderstand  customer’s

requirement

Undisciplined and  habit of the team  member, loose  management

Member doesn't

Medium Medium

4 R4 5 R5

knowledge for  a specified

work

Project team  member

misunderstand’ s requirement

T-T

T-RD

have enough time to  learn/improve

needed skills

In the beginning,  team member

doesn't clear the  requiremen

Conflict among team

Medium Medium Low High

6 R6Spirit goes

downM-HR

7 R7Poor unit test

and test caseT-Q

members/working  alone/meet a difficult  problem.

Team member does  not clearly

understand about  system.

High Low Medium High

Table 2. 9 Risk register

- Risk respond

Risk in project cannot be avoid, so we must respond with risk suitably to continue  the project conveniently. The table below is some risk responds which team project  will response to risk.

No Name Mitigation Plan Contingency plan Fallback plans Status

1 R1

Make rules and

penalties for the  member who misses  the deadline.

Working overtime  to complete tasks on time.

Reduced time of another  task to

requite.

Active/Solved

24

2 R2

SRS should be

reviewed carefully by  PM and Supervisor. Always do

brainstorming

carefully to design  detail system. Hold  all meeting and make  minimize effort to  change and improve  design by

requirement

changes.

Team members will  have meetings with  supervisor to

analyze the

requirement

changes and make a specific action to resolve that

problem.

Giving rules and penalties for

Meeting

customers to discuss about making that

requirements  or no.

Working

Active/Solved

3 R3Talk and encourage  work completion.

Each team members

must study to

members who are  not focused and  affect the work  progress.

Technical leader  needs to support carefully for team members in group

overtime to complete

tasks on time.

Discuss with the supervisor about

Active/Solved

4 R4 5 R5

understand the  technology,

framework that is  needed for project.

Members have to  read requirement  specification and  related document carefully.

to increase

required skill and  knowledge. Review  complete task to  make comment for  team members.

Making sure that any

miscommunication would be resolved.

technical, may  change to

another easy technical or  not.

All team

members will take a time

together to fix requirement  and adjust

Active/Solved Active/Solved

25

6 R6Warm-up by  teambuilding.

Each member needs

Project

Management

should talk to a  member who gets  the problem and  helps that member  solves the problem. Testing carefully, spend a lot of time

project on the  right way

Giving that  member’s

problems for the supervisor solve the

solution.

Ask for other member who

Active/Solved

7 R7

to do research and  work carefully.

on testing.

Improve the testing  skills of members.

have more  skill to help.

Active/Solved

Table 2. 10 Response to risk

- Probability and impact

High R6 R1

Medium R4 R2,R7

Probability

Low R7 R5 Low Medium High

Impact

Table 2. 11 Probability-Impact

The probability and impact of occurrence for each identified risk will be assessed  by the project manager, with input from the project team using the following  approach:

Probability:

∙ High – Greater than probability of occurrence.

∙ Medium – Between and probability of occurrence.

∙ Low – Below probability of occurrence.

Impact:

∙ High – Risk that has the potential to greatly impact project cost, project schedule  or performance.

∙ Medium – Risk that has the potential to slightly impact project cost, project  schedule or performance.

26

∙ Low – Risk that has relatively little impact on cost, schedule or performance Closing Risk:

Closing Risk could be closed in four cases:

∙ When the time of a risk happening is over.

∙ When the scope of a project is amended and a risk becomes irrelevant (avoided). ∙ When a risk is addressed well and reduced to acceptable level. ∙ Risk closure at the direction of the Project Manager.

27

CHAPTER 3: SOFTWARE REQUIREMENT SPECIFICATION

3.1. User Requirement Specification

3.2.1. Introduction

OCS has only one actor: User.

User: a person who has system account and uses it to take care of Orchids by  smartphone.

3.2.2. User Requirement

Below are basic function requirements of each actor

User:

❖ Register

❖ Login

❖ Logout

❖ Smart Config

❖ Manage Orchid Profile

⮚ View list default profile

⮚ View list custom profile

⮚ View profile detail

⮚ Search profile

⮚ Add/Delete All profile custom

⮚ Edit/Delete a profile custom

❖ Manage System

⮚ View basket detail

⮚ Add/Edit/Delete a basket

❖ Manage Devices

⮚ View list slaves

⮚ Check connection

⮚ View slave detail

⮚ Set Active/Deactive

❖ View attributes of an active basket

❖ Get Notification

❖ Manual Mode

3.2. System Requirement Specification

3.3.1. Functional Requirments

Use case diagram

28

29

Figure 3. 1 System use case diagram

Use case Detail

Use Case  No.

Group of function Function Glossary User

UC01 RegisterUser registers a new  account on system

UC02 Login User logs into the system User logs out of the

UC03 Logout

account and their session  is terminated.

UC04 Smart ConfigurationUser configs system by  scanning QR code

UC05

View list default  profiles

User views list default  orchid profiles

UC06View list custom  profiles

User views list custom  orchid profiles

UC07 View profile detailsUser views each orchid  profile details

UC08 Search profile User searches for profiles Manage Orchid

Profile

UC09 Add a custom profile User adds an orchid profile

UC10Delete all custom  profiles

UC11Edit a custom profile  detail

UC12Delete a custom  profile

User deletes all custom  orchid profiles

User edits each custom  orchid profile

User deletes each custom  orchid profile

UC13 Manage System View basket detailUser views details of each  orchid basket

30

UC14 Add a new basketUser adds a new basket in  system

UC15 Edit a basketUser edits each bakset details

UC16 Delete a basket User deletes each basket

UC17

View list slavesUser views list slaves in  system

UC18 Check connectionUsers checks the

Manage Slaves

connection of the device

UC19 View slave detailUsers views each slave  details

UC20 Set active/deactive User turns on or off the  device

UC21View Attributes Of An  Active Basket

User views all attributes of  each actice orchid basket

UC22 Get NotificationUser gets all notifications  about system

User uses the manual

UC23 Manual Mode

Table 3. 1 System use cases detail

Register Use case

USE CASE 1 SPECIFICATION

mode instead of  automation mode

Use-case ID UC01 Use-case Version 1.0 Use-case Name Register Author LyNTH Date 16/06/2020 Priority High

Actor User

31

SummaryActor creates a new account by  email

Goal Create a new account

Triggers- Actor clicks the underlined word  “Đăng ký”

- Actor is currently not logged in

Pre-Conditions

Post-Conditions

Main Success Scenario Alternative Scenario

- User device is connected to  internet

- The account is registered on  system

- Actor is automatically logged into  the application

- System shows success message  then redirected to Home screen 1. Actor clicks to the underlined  word “Đăng kí” on Login Screen

then Application is moved to  Register Screen.

2. Actor fills out information into  the required form and click “Đăng  kí” button.

3. System shows success message  then redirected to Home screen. 1. Actor clicks to the underlined  word “Đăng kí” on Login Screen  then Application is moved to  Register Screen.

2. Click “Đăng ký với Google” button to register.

Exceptions- Exc1: At step 2, actor lacks one of  required information:

32

→ Application displays error

message and the account is not

registered

- Exc2: At step 2, the email was

used:

→ Application displays error

message and the account is not

registered

Relationships UC02

BR1: Account sign up by email

BR2: Account’s requirement

Business Rules Login Use case

information: email, password

BR3: Each email is used for only one

account

USE CASE 2 SPECIFICATION

Use-case ID UC02 Use-case Version 1.0 Use-case Name Login

Author LyNTH Date 16/06/2020 Priority High

Actor User

Summary Actor logs into the system Goal Login to OCS Application Triggers - Actor opens the application

33

Pre-Conditions

Post-Conditions

Main Success Scenario

- Actor is currently not logged in  - Actor has already registered an  account

- User device is connected to  internet

- Actor logs in with a section - System shows success message  then redirected to Home screen 1. Application is automatically  moved to Login Screen then Actor  fills out information into the  required form and click “Đăng  nhập” button.

2. System shows success message  then redirected to Home screen.

Alternative Scenario1. Click “Đăng nhập với Google”  button to login.

- Exc1: At step 1, actor lacks one of

required information:

→ Application displays error

message and actor cannot login

- Exc2: At step 1, actor enters

Exceptions

incorrect credentials:

→ Application displays error  message and actor cannot login - Exc3: At step 1, account doesn’t  exist:

→ Application displays error  message and actor cannot login

Relationships UC01

34

Business Rules BR1: Account sign up by email

Logout Use case

USE CASE 3 SPECIFICATION

Use-case ID UC03 Use-case Version 1.0 Use-case Name Logout

Author LyNTH

Date 16/06/2020 Priority Low Actor User

SummaryActor logs out of the account and  their session is terminated.

Goal Logout from OCS Application

Triggers - Actor is done using the application - Actor is currently logged in

Pre-Conditions

Post-Conditions

Main Success Scenario

- User device is connected to  internet

- The account is logged out - System shows success message  and Screen is redirected to Login  screen.

1. Actor opens the main menu on  the top left of home screen then  clicks “Đăng xuất” option. 2. System shows confirmation  popup then actor clicks “Ok”  button.

35

Alternative Scenario N/A

- Exc1: At step 2, actor click “Hủy”

Exceptions

button:

→ the account is not logged out

Relationships UC02

Business Rules N/A

Smart Config Use case

USE CASE 4 SPECIFICATION

Use-case ID UC04 Use-case Version 1.0 Use-case Name Smart Config

Author LyNTH

Date 16/06/2020 Priority High Actor User

Summary Actor configs by scanning qr code

GoalConfigure the application with  hardware successfully

Triggers- Actor clicks “Cấu hình thông minh”  option in the main menu

- Actor is currently logged in

Pre-Conditions

- User device is connected to  internet

Post-Conditions- System shows success message  and Screen is redirected to “Hồ sơ

36

Main Success Scenario

hoa Lan” screen.

1. Actor opens the main menu on  the top left of home screen. 2. Actor clicks “Cấu hình thông  minh” option then “Quét QR code”  screen is showed.

3. Actor moves QR code recognition  box on this screen to QR code/Bar  code of the ESP.

4. Actor connects the phone to the  emitting ESP's wifi

Alternative Scenario N/A

- Exc1: At step 3, the QR code is not

in the correct format of the system:

→ Configure failed

- Exc2: At step 3, wifi’s password is

Exceptions

incorrect:

→ Configure failed

- Exc2: At step 3, connect the other  wifi instead of ESP’s wifi:

→ Configure failed

Relationships UC02

BR4: The QR code must be in the

Business Rules

View list default profiles Use case

correct format of the system BR5: Actor must connect the phone  to the emitting ESP's wifi

USE CASE 5 SPECIFICATION

Use-case ID UC05 Use-case Version 1.0

37

Use-case Name View list default profiles Author LyNTH

Date 16/06/2020 Priority Normal Actor User

Summary Actor views list default profiles

Goal View list default profiles

Triggers- Actor clicks “Hồ sơ” symbol in the  bottom bar

- Actor is currently logged in

Pre-Conditions Post-Conditions

- User device is connected to  internet

- Screen is redirected to “Hồ sơ hoa  Lan” screen with list default  profiles.

Main Success Scenario1. Actor clicks “Hồ sơ” symbol in the  bottom bar

1. Actor clicks “Hồ sơ mặc định”

Alternative Scenario

option in the submenu of “Hồ sơ  hoa Lan” screen

Exceptions N/A Relationships UC02 Business Rules N/A

38

View list custom profiles Use case

USE CASE 6 SPECIFICATION

Use-case ID UC06 Use-case Version 1.0 Use-case Name View list custom profiles Author LyNTH

Date 16/06/2020 Priority Normal Actor User

Summary Actor views list custom profiles

Goal View list custom profiles

Triggers- Actor clicks “Hồ sơ” symbol in the  bottom bar

- Actor is currently logged in

Pre-Conditions

Post-Conditions

Main Success Scenario

- User device is connected to  internet

- Screen is redirected to “Hồ sơ hoa  Lan” screen with list custom  profiles.

1. Actor clicks “Hồ sơ” symbol in the  bottom bar

2. Actor clicks “Hồ sơ của bạn”  option in the submenu

Alternative Scenario N/A Exceptions N/A

39

Relationships UC02

Business Rules N/A

View profile details Use case

USE CASE 7 SPECIFICATION

Use-case ID UC07 Use-case Version 1.0 Use-case Name View profile detail Author LyNTH

Date 16/06/2020 Priority Normal Actor User

Summary Actor views profile details

Goal View profile details

Triggers- Actor clicks “Hồ sơ” symbol in the  bottom bar

- Actor is currently logged in

Pre-Conditions

Post-Conditions

Main Success Scenario

- User device is connected to  internet

- Screen is redirected to “Hồ sơ chi  tiết” screen with the selected  profile

1. Actor clicks an orchid profile that  is supposed to view details in list  profile

40

Alternative Scenario N/A

Exceptions N/A

Relationships UC05, UC06

Business Rules N/A

Search profiles Use case

USE CASE 8 SPECIFICATION

Use-case ID UC08 Use-case Version 1.0 Use-case Name Search profiles Author LyNTH

Date 16/06/2020 Priority Normal Actor User

SummaryActor searches profiles by profile  name

GoalView list profiles that is filtered by  the name entered

Triggers- Actor clicks “Hồ sơ” symbol in the  bottom bar

- Actor is currently logged in

Pre-Conditions

- User device is connected to  internet

Post-Conditions- List filtered profiles is displayed in “Hồ sơ” screen

41

Main Success Scenario

1. Actor clicks “Tìm kiếm” icon on  the top right of “Hồ sơ” screen then  the “Tìm kiếm” input text is  displayed

2. Actor enters the profile name  that is supposed to view

Alternative Scenario N/A

Exceptions N/A

Relationships UC05, UC06

Business Rules BR6: Search by profile name

Add a custom profile Use case

USE CASE 9 SPECIFICATION

Use-case ID UC09 Use-case Version 1.0 Use-case Name Add a custom profile Author LyNTH

Date 16/06/2020 Priority Normal Actor User

Summary Actor adds a new custom profile

Goal A new custom profile is added

Triggers- Actor clicks “Hồ sơ” symbol in the  bottom bar

42

Pre-Conditions

Post-Conditions

Main Success Scenario

- Actor is currently logged in - User device is connected to  internet

- System shows success message  and Screen is redirected to “Hồ sơ  hoa Lan” screen with list custom  profiles.

1. Actor clicks “Hồ sơ của bạn”  option in the submenu

2. Actor clicks “Thêm mới một hồ  sơ” option in the submenu then  “Thêm mới một hồ sơ” screen is  displayed

3. Actor fills out information into  the required form

4. Actor clicks button “Lưu”

Alternative Scenario N/A

- Exc1: At step 3, actor lacks one of

required information:

→ Application displays error

message and the custom profile is

not added

- Exc2: At step 3, actor fills out

incorrect information:

Exceptions

→ Application displays error  message and the custom profile is  not added

- Exc3: At step 4, actor clicks button  “Hủy” instead of button “Lưu”: → The custom profile is not added  and Screen is redirected to “Hồ sơ”  screen with list custom profiles

43

Relationships UC06

BR7: The custom profile’s required

information: profile name,

parameters of all attributes

Business Rules

Delete all custom profiles Use case

BR8: The parameters is required  “min”value < ”max” value

BR9: The new profile is added into  list custom profiles

USE CASE 10 SPECIFICATION

Use-case ID UC10 Use-case Version 1.0 Use-case Name Delete all custom profiles Author LyNTH

Date 16/06/2020 Priority Normal Actor User

Summary Actor deletes all custom profiles

Goal All custom profiles are deleted

Triggers- Actor clicks “Hồ sơ” symbol in the  bottom bar

- Actor is currently logged in

Pre-Conditions Post-Conditions

- User device is connected to  internet

- System shows success message  and Screen is redirected to “Hồ sơ  hoa Lan” screen without list custom  profiles.

44

Main Success Scenario

1. Actor clicks “Hồ sơ của bạn”  option in the submenu

2. Actor clicks “Xóa tất cả” option in  the submenu then “Xóa tất cả hồ sơ  của bạn” popup is displayed 3. Actor clicks button “OK”

Alternative Scenario N/A

- Exc1: At step 3, actor clicks button

“Hủy” instead of button “OK”:

Exceptions

→ The list custom profiles is not  deleted and Screen is redirected to  “Hồ sơ” screen with list custom  profiles

Relationships UC06

Business RulesBR10: Only list custom profiles can  be deleted

Edit a custom profile Use case

USE CASE 11 SPECIFICATION

Use-case ID UC11 Use-case Version 1.0 Use-case Name Edit a custom profile Author LyNTH

Date 16/06/2020 Priority Normal Actor User

Summary Actor edits a custom profile

45

GoalA custom profile is editted  successfully

Triggers- Actor clicks “Hồ sơ” symbol in the  bottom bar

- Actor is currently logged in

Pre-Conditions

Post-Conditions

Main Success Scenario

- User device is connected to  internet

- System shows success message  and Screen is redirected to “Hồ sơ  chi tiết” screen of the editted  profile.

1. Actor clicks “Hồ sơ của bạn”  option in the submenu

2. Actor clicks the profile that  supposed to be editted

3. Actor clicks “Chỉnh sửa” option in  the submenu

4. Actor re-enters information of  the selected profile

5. Actor clicks button “Lưu”

Alternative Scenario N/A

- Exc1: At step 4, actor lacks one of

required information:

→ Application displays error

message and the custom profile is

Exceptions

not editted

- Exc2: At step 4, actor fills out  incorrect information:

→ Application displays error  message and the custom profile is  not editted

46

- Exc3: At step 5, actor clicks button

“Hủy” instead of button “Lưu”:

→ The editted information is not

saved and Screen is redirected to

“Hồ sơ” screen with list custom

profiles

Relationships UC06

Business RulesBR11: Only list custom profiles can  be editted

Delete a custom profile Use case

USE CASE 12 SPECIFICATION

Use-case ID UC12 Use-case Version 1.0 Use-case Name Delete a custom profile Author LyNTH

Date 16/06/2020 Priority Normal Actor User

Summary Actor deletes a custom profile

GoalA custom profile is deleted  successfully

Triggers- Actor clicks “Hồ sơ” symbol in the  bottom bar

- Actor is currently logged in

Pre-Conditions

- User device is connected to  internet

47

Post-Conditions

Main Success Scenario

- System shows success message  and Screen is redirected to “Hồ sơ”  screen of list custom profiles  without the deleted profile. 1. Actor clicks “Hồ sơ của bạn”  option in the submenu

2. Actor clicks the profile that  supposed to be deleted

3. Actor clicks “Xóa” option in the  submenu then “Xóa hồ sơ này”  popup is display

4. Actor clicks button “OK”

Alternative Scenario N/A

- Exc1: At step 4, actor clicks button

“Hủy” instead of button “OK”:

Exceptions

→ The selected custom profile is  not deleted and Screen is redirected  to “Hồ sơ” screen with list custom  profiles

Relationships UC06

BR10: Only list custom profiles can

Business Rules

View basket details Use case

be deleted

BR15: Profiles that are in use in  orchid baskets cannot be deleted

USE CASE 13 SPECIFICATION

Use-case ID UC13 Use-case Version 1.0 Use-case Name View basket details Author LyNTH Date 16/06/2020 Priority High

48

Actor User

Summary Actor views basket details

Goal A basket details is displayed

Triggers- Actor clicks “Quản lý hệ thống”  option in the main menu

- Actor is currently logged in

Pre-Conditions

Post-Conditions

Main Success Scenario

- User device is connected to  internet

- Screen is redirected to “Quản lý hệ  thống” screen with the selected  basket details

1. Actor clicks “Quản lý hệ thống”  option in the main menu

2. Actor clicks the basket that  supposed to be displayed

Alternative Scenario N/A Exceptions N/A Relationships UC14 Business Rules N/A

Add a new basket Use case

USE CASE 14 SPECIFICATION

49

Use-case ID UC14 Use-case Version 1.0 Use-case Name Add a new basket Author LyNTH

Date 16/06/2020 Priority High Actor User

Summary Actor adds a new basket

Goal A new basket is added

Triggers- Actor clicks “Quản lý hệ thống”  option in the main menu

- Actor is currently logged in

Pre-Conditions

Post-Conditions

Main Success Scenario

- User device is connected to  internet

- System shows success message  and Screen is redirected to “Quản lý  hệ thống” screen with the selected  basket details

1. Actor clicks “Quản lý hệ thống”  option in the main menu

2. Actor clicks “Thêm mới” option in  the submenu then “Thêm mới giỏ  Lan” screen is displayed

3. Actor fills out information into  the required form

4. Actor clicks button “Lưu”

Alternative Scenario N/A

50

Exceptions

- Exc1: At step 3, actor lacks one of  required information:

→ Application displays error  message and the basket is not  added

- Exc2: At step 3, actor fills out  incorrect information:

→ Application displays error  message and the basket is not  added

- Exc3: At step 4, actor clicks button  “Hủy” instead of button “Lưu”: → The new basket is not saved and  Screen is redirected to “Quản lý hệ  thống” screen

Relationships UC02

BR12: There are only 2 active basket

BR13: Basket’s requirement

information: name, time interval,

Business Rules

Edit a basket Use case

configuration, general slave, private

slave

BR14: General slave, private slave,

configuration must be active

USE CASE 15 SPECIFICATION

Use-case ID UC15 Use-case Version 1.0 Use-case Name Edit a basket Author LyNTH Date 16/06/2020 Priority High

Actor User

51

Summary Actor edits information of a basket

Goal A selected basket is editted

Triggers- Actor clicks “Quản lý hệ thống”  option in the main menu

- Actor is currently logged in

Pre-Conditions

Post-Conditions

Main Success Scenario

- User device is connected to  internet

- System shows success message  and Screen is redirected to “Quản lý  hệ thống” screen with the default  basket details

1. Actor clicks “Quản lý hệ thống”  option in the main menu

2. Actor selects a basket that is  supposed to edit information 3. Actor clicks “Chỉnh sửa” option in  the submenu then the information  is enable to edit

4. Actor edits information

5. Actor clicks button “Lưu”

Alternative Scenario N/A

- Exc1: At step 4, actor lacks one of

required information:

→ Application displays error

Exceptions

message and the editted basket’s  information is not saved

- Exc2: At step 4, actor fills out  incorrect information:

52

→ Application displays error

message and the editted basket’s

information is not saved

- Exc3: At step 5, actor clicks button

“Hủy” instead of button “Lưu”:

→ The editted basket’s information

is not saved and Screen is

redirected to “Quản lý hệ thống”

screen

Relationships UC13

BR12: There are only 2 active basket

BR13: Basket’s requirement

information: name, time interval,

Business Rules

Delete a basket Use case

configuration, general slave, private  slave

BR14: General slave, private slave,  configuration must be active

USE CASE 16 SPECIFICATION

Use-case ID UC16 Use-case Version 1.0 Use-case Name Delete a basket Author LyNTH Date 16/06/2020 Priority High

Actor User

Summary Actor deletes a basket Goal A selected basket is deleted

53

Triggers- Actor clicks “Quản lý hệ thống”  option in the main menu

- Actor is currently logged in

Pre-Conditions

Post-Conditions

Main Success Scenario

- User device is connected to  internet

- System shows success message  and Screen is redirected to “Quản lý  hệ thống” screen with the default  basket details

1. Actor clicks “Quản lý hệ thống”  option in the main menu

2. Actor selects a basket that is  supposed to delete

3. Actor clicks “Xóa” option in the  submenu then the confirmation  popup is displayed

4. Actor clicks button “OK”

Alternative Scenario N/A

- Exc1: At step 4, actor clicks button

“Hủy” instead of button “OK”:

Exceptions

→ The selected is not deleted and  Screen is redirected to “Quản lý hệ  thống” screen

Relationships UC13

Business Rules N/A

View list slaves Use case

USE CASE 17 SPECIFICATION

Use-case ID UC17 Use-case Version 1.0

54

Use-case Name View list slaves Author LyNTH

Date 16/06/2020 Priority Normal Actor User

Summary Actor views list slaves

Goal List slaves is displayed

Triggers- Actor clicks “Thiết bị” symbol in  the bottom bar

- Actor is currently logged in

Pre-Conditions

- User device is connected to  internet

Post-Conditions- Screen is redirected to “Quản lý  thiết bị” screen with list slaves

Main Success Scenario1. Actor clicks “Thiết bị” symbol in  the bottom bar

Alternative Scenario N/A

Exceptions N/A

Relationships UC04

Business Rules N/A

55

View slave details Use case

USE CASE 18 SPECIFICATION

Use-case ID UC18 Use-case Version 1.0 Use-case Name View slave details Author LyNTH

Date 16/06/2020 Priority Normal Actor User

Summary Actor views slave details

GoalThe details of a selected slave is  displayed

Triggers- Actor clicks “Thiết bị” symbol in  the bottom bar

- Actor is currently logged in

Pre-Conditions

- User device is connected to  internet

Post-Conditions- Screen is redirected to “Chi tiết  thiết bị” screen with slave details

1. Actor clicks “Thiết bị” symbol in

Main Success Scenario

the bottom bar

2. Actor clicks a slave that is  supposed to view details

Alternative Scenario N/A Exceptions N/A

56

Relationships UC17

Business Rules N/A

Check connection Use case

USE CASE 19 SPECIFICATION

Use-case ID UC19 Use-case Version 1.0 Use-case Name Check connection Author LyNTH

Date 16/06/2020 Priority Normal Actor User

SummaryActor checks connection of a  selected slave

GoalSystem shows message “Đã được  kết nối” or “Chưa được kết nối”

Triggers- Actor clicks “Thiết bị” symbol in  the bottom bar

- Actor is currently logged in

Pre-Conditions

- User device is connected to  internet

Post-Conditions- System shows message “Đã được  kết nối” or “Chưa được kết nối”

1. Actor clicks “Thiết bị” symbol in

the bottom bar

Main Success Scenario

2. Actor clicks a slave that is  supposed to check connection 3. Actor clicks button “Kiểm tra kết

57

nối”

Alternative Scenario N/A

Exceptions N/A

Relationships UC18

Business Rules N/A

Set active/deactive Use case

USE CASE 20 SPECIFICATION

Use-case ID UC20 Use-case Version 1.0 Use-case Name Set active/deactive Author LyNTH

Date 16/06/2020 Priority Normal Actor User

SummaryActor sets active/deactive for a  selected slave

Goal The status is saved

Triggers- Actor clicks “Thiết bị” symbol in  the bottom bar

58

Pre-Conditions

- Actor is currently logged in - User device is connected to  internet

Post-Conditions - The status is saved

1. Actor clicks “Thiết bị” symbol in

the bottom bar

Main Success Scenario

2. Actor clicks a slave that is  supposed to set status

3. Actor clicks switch “Hoạt động”  to change status (active/deactive)

Alternative Scenario N/A

Exceptions N/A

Relationships UC18

Business RulesBR16: The module's state must  follow the slave state

View attributes of an active basket Use case

USE CASE 21 SPECIFICATION

Use-case ID UC21 Use-case Version 1.0 Use-case Name View attributes of an active basket Author LyNTH

Date 16/06/2020 Priority Normal Actor User

59

SummaryActor views attributes of an active  basket

GoalAll attributes of an active are  displayed

Triggers- Actor clicks “Trạng thái” symbol in  the bottom bar

- Actor is currently logged in

Pre-Conditions

- User device is connected to  internet

Post-Conditions - The status is saved 1. Actor clicks “Trạng thái” symbol

Main Success Scenario

in the bottom bar

2. Actor clicks a basket that is  supposed to view details

Alternative Scenario N/A

Exceptions N/A

Relationships UC14

Business RulesBR17: Only active baskets are  displayed in “Trạng thái” screen

Get notification Use case

USE CASE 22 SPECIFICATION

Use-case ID UC22 Use-case Version 1.0 Use-case Name Get notification Author LyNTH

60

Date 16/06/2020 Priority Normal Actor User

Summary Actor gets notification from system

GoalNotifications are sent to user  through application

Triggers- Actor clicks “Thông báo” symbol in  the bottom bar

- Actor is currently logged in

Pre-Conditions

- User device is connected to  internet

Post-Conditions- Screen is moved to “Thông báo”  screen with list notifications

Main Success Scenario1. Actor clicks “Thông báo” symbol in the bottom bar

1. Actor clicks the notification bar

Alternative Scenario

on the top of any screen when it  displays

Exceptions N/A

Relationships UC02

Business Rules N/A

Manual mode Use case

USE CASE 23 SPECIFICATION

Use-case ID UC23 Use-case Version 1.0

61

Use-case Name Manual mode

Author LyNTH

Date 16/06/2020 Priority High Actor User

Summary Actor uses the manual mode

GoalThe manual mode is used instead of  the automation mode

Triggers- Actor clicks “Chế độ thủ công”  option in the main menu

- Actor is currently logged in

Pre-Conditions

- User device is connected to  internet

Post-Conditions- The manual mode is set up  successfully

1. Actor clicks “Chế độ thủ công”

option in the main menu

2. Actor turns on/off modules and

enters value on/off as desired

Main Success Scenario

3. Actor clicks “Cài đặt” symbol in  the top right of screen

4. Actor enters min/max value of  each attribute in manual

notification setting screen 5. Actor clicks button “Lưu”

Alternative Scenario N/A

62

Exceptions

- Exc1: At step 2, actor lacks of  required information:

→ The manual mode is set up  unsuccessfully

- Exc2: At step 3, actor lacks of  required information:

→ The manual mode is set up  unsuccessfully

- Exc2: At step 3, actor enters  incorrect information:

→ The manual mode is set up  unsuccessfully

- Exc3: At step 4, actor clicks button  “Hủy” instead of “Lưu”:

→ The manual mode is set up  unsuccessfully

Relationships UC02

BR18: Setup module screen has

required information: On, Off

BR19: Value of On < value of Off

Business Rules

3.3.2. Non-functional Requirements Security

BR20: Manual notification setting  screen has required information:  min, max

BR21: Value of min < value of max

Orchid Care System use Firebase authentication.

Availability

Orchid Care System use microservice architecture to improve time availability. Usability

User interface of Orchid Care System is simple, clear and easy to use. Performance

63

Orchid Care System use microservice architecture to improve performance. Maintainability

Orchid Care System use microservice architecture to decrease maintenance costs.

CHAPTER 4: SYSTEM DESIGN

4.1. Purpose

The document gives development team the overview and detailed design of our  system’s architecture. It will explain what the system’s architecture is, and how they  should be implemented. There are 4 main parts:

❖ System Architecture Design

❖ Hardware Design

❖ Firmware Design

❖ Software Design

4.2. System Architecture Design

Figure 4. 1 OCS architecture overview diagram

The Hardware (ESP8266)

ESP8266 receives data from the sensors and then controls the execution modules  and sends data to firebase.

64

The sensor ESP8266 requires a WiFi connection to be able to send the necessary  information. ESP8266 measures parameters and sends it when there is a change  from the environment or when requested by the user

The Firebase Server

The firebase server is where the data will be stored: user’s profile, account,  orchid’s information … It updates data from the sensor controller or from the  controller module. With the changes measured by the sensor, the controller will  make the comparison. If there is an abnormality, it will notify by sending the  message to the clients. When firebase receives a request to retrieve data, it will  retrieve the user's data and display it on the screen of the application.

The Andoid App

The Android app syncs data from firebase and transmits user commands to  firebase for ESP8266 to process. The mobile application will be used to track details  with parameters that the sensor measures such as brightness, environmental  temperature, air humidity, soil moisture, regular pH, and can also control the  execution modules at its discretion through the application. All devices can connect  fully automatically to the most convenient for users.

65

4.3. Hardware Design

Figure 4. 2 OCS hardware design

Modular designs such as water pumps, nebulizers, roof controllers, sensors such  as lighting, temperature, humidity, pH and some protective devices, increase  connectivity. Described in the picture above. Modular devices such as water pumps,  nebulizers, and roof controls are powered the same way. Sensors like light,  temperature, humidity and microcontrollers like arduino, relay, voltage module,  max485 module, ... are powered on 5V. The execution modules (pumps) are  powered by 12V and the devices are connected via rs485 bus.

66

Using Esp8266 as a processor because it has a wifi connection function, supports  firebase data warehouse connection, helps control and transfer data information to  users conveniently, but the price of esp8266 is cheap and easy to buy.

Using the Arduino and max485 modules forms a network model that helps to  transmit information without interruption and increases the distance of information  transmission from the sensor to the processor and from the processor to the  execution module.

Hardware devices

Name Image Information

NODE MCU  ESP8266 ⑤

Arduino

Uno R3 ⑥

• Microcontroller: ESP-8266 32-bit • Clock Speed: 80 MHz

• USB Converter: CP2102

• USB Connector: Micro USB • Operating Voltage: 3.3V

• Flash Memory: 4 MB

• Digital I/O: 11

• Analog Inputs: 1

• Communications: Serial, SPI. I2C  and 1-Wire via software libraries • Wifi: Built-in 802.11 b/g/n

• Used for getting parameter to send  to firebase

∙ Microcontroller: ATmega328P ∙ Clock Speed: 16MHz

∙ Operating Voltage: 5V

∙ Digital I/O: 14

∙ Analog Inputs: 6

∙ Flash Memory: 32 KB

(ATmega328P)

0.5 KB is used by the bootloader ∙ EEPROM: 1 KB (ATmega328P) ∙ SRAM: 2KB (ATmega328P)

67

Module  TTL RS485

⑦

Module  MicroSD ⑧

∙ Used for reading signals, managing  sensors and controlling motors Operating Voltage: 5V

Use MAX485 Interface chip

Use differential signaling for noise  immunity

Distances up to 1200 meters

Speeds up to 2.5Mbit/Sec

Multi-drop supports up to 32 devices  on same bus

Red power LED

Used for converting Serial UART signal  to RS485 communication using  MAX485 IC

∙ Control Interface: A total of six pins  (GND, VCC, MISO, MOSI, SCK, CS),  GND to ground, VCC is the power

supply, MISO, MOSI, SCK for SPI  bus, CS is the chip select signal pin ∙ 3.3V regulator circuit: LDO

regulator output 3.3V for level  conversion chip, Micro SD card  supply

∙ Micro SD card connector: self bomb  deck, easy card insertion

∙ Positioning holes: 4 M2 screws  positioning holes with a diameter of  2.2mm

∙ Used for reading and writing  through the file system and the SPI

68

Module

RTC

DS1307 ⑨

Humidity &

Temperatu

re Sensor/

Module

DHT22 ⑩

Command Format

interface driver

∙ Main IC: RTC DS1307 + EEPROM

AT24C32

∙ 56-byte, battery-backed,

nonvolatile (NV) RAM for data

storage

∙ Two-wire serial interface

∙ Voltage: 5V

∙ Optional industrial temperature

range: -40°C to +85°C

∙ Available in 8-pin DIP or SOIC

∙ Used for storing time date data and

other information, automatically

adjusted when time changes

∙ Power Supply: 3.3V – 6V DC

∙ Output Signal: digital signal via

single-bus

∙ Sensing element: Polymer capacitor

∙ Operating range: humidity 0-

100%RH; temperature 40~80Celsius

∙ Humidity hysteresis: +-0.3%RH

∙ Long-term Stability: +-0.5%RH/year

∙ Sensing period: Average 2s

∙ Interchangeability: 4 pins packaged

and fully interchangeable

∙ Used for easily connecting and

communicating with

Microcontroller to carry out

ambient temperature and humidity

measurement applications

Table 4. 1 Hardware devices

69

In the Master/Slave model, the data format for transmission and reception between  Master and Slave is designed as follows:

The Data Transfer from Master to Slave

Case 1 :

The data transfer from Master to Slave has 5 fields:

[I] [ID] [CMD] [State] [F]

[I]: Start a transmission frame from the Master

[ID]: logical ID, between 100 – 999

[CMD]: a character that indicates the action

Enable master as transmiter

“I” start request Master

“slaveID” Slave ID

“S” request slave to receive data

“F” end request

wait util data send

[State]: 0 ⬄ False

[F]: End of transmission frame

Enable master as receiver

Case 2 :

The data transfer from Master to Slave has 7 fields:

[I] [ID] [CMD] [State] [T] [TimeExcute] [F]

[I]: Start a transmission frame from the Master

[ID]: logical ID, between 100 – 999

[CMD]: a character that indicates the action

Enable master as transmiter

“I” start request Master

“slaveID” Slave ID

“S” request slave to receive data

“F” end request

wait util data send

[State]: 1 ⬄ True

[T]: Time Command

[TimeExcute]: Time

70

[F]: End of transmission frame

Enable master as receiver

The Data Transfer from general Slave to Master

The data transfer from Slave to Master has 4 fields:

[i] : Start a transmission frame from the Slave

[ID]: “slaveID” Slave ID

[Data]:

Transfer data received from sensors to the Master according to: Enable Slave as transmiter

“i” start request Master

“SLAVE_ID”

“Humidity”

“Tempareture”

“Light”

“,”parameter separator

Data to be transmitted

“f” end request

[F]: End of transmission frame

Enable Slave as receiver

The Data Transfer from private Slave to Master

The data transfer from Slave to Master has 4 fields:

[i] : Start a transmission frame from the Slave

[ID]: “slaveID” Slave ID

[Data]:

Transfer data received from sensors to the Master according to: Enable Slave as transmiter

“i” start request Master

“SLAVE_ID”

“,”parameter separator

Data to be transmitted

“f” end request

[F]: End of transmission frame

Enable Slave as receiver

71

All commands are summarized in Table:

Command Meaning Result

I Start request Master

B Both roof control and misting

R Turning on roof control

F End request

M Manure/Misiting

SLAVE_ID Slave ID

I start request Master

S request slave to receive data Data from sensor Table 4. 2 Commands description

ESP8266 ⬄ Firebase ⬄ OCS Application

a) Update ESP 8266 State

[Host][ProjectName][UID][Path][Data]

[Host]: Provides fast and secure storage for web applications, static and  dynamic content, and microservice.

[ProjcetName]: ocsfpt-98 - name of project implementation

[UID]: User id

[Path]:

“States/esp8266”

“log”

“slave”

[Data]: “esp8266_time” Timestamp data type

b) Log

[Host][ProjectName][UID][Path][LogID][Data]

[Host]: Provides fast and secure storage for web applications, static and  dynamic content, and microservice.

[ProjectName]: ocsfpt-98 - name of project implementation

[UID]: User id

[Path]: log

[LogID]: Timestamp data type

"1592282457" confirm wifi connection

72

"1592282519" configuration start

[Data]: String data type

"1592282457" String data type

"1592282519" String data type

c) Slave

[Host][ProjectName][UID][SlavePath][slaveID][DataID][Sensor][DataSensor] [Host]: Provides fast and secure storage for web applications, static and  dynamic content, and microservice.

[ProjectName]: ocsfpt-98 - name of project implementation [UID]: User id

[SlavePath]: slave

[SlaveID]: logical ID, between 100 – 999

[DataID]: Each id has different data

[Sensor]:

"humidity": sensor for measuring air humidity

"lightIntensity": Light Sensor

"temperature": sensor for measuring air temperature

"pH" : PH sensor

"soilMoisure": sensor for measuring soil moisture

[DataSensor]: sensors have the FLOAT data type

d) Commands

[Host][ProjectName][UID][Path][Data]

[Host]: Provides fast and secure storage for web applications, static and  dynamic content, and microservice..

[ProjectName]: ocsfpt-98 - name of project implementation [UID]: User id

[Path]: Comnands

[Data]: String

“ChangeMode”: String

“ChangeProfile”: String

“ChangeTimeInterval”: String

“reConfig”: String

e) Notification

[Host][ProjectName][UID][Path][Data]

[Host]: Provides fast and secure storage for web applications, static and  dynamic content, and microservice.

73

[ProjectName]: ocsfpt-98 - name of project implementation

[UID]: User id

[Path]: Notification

[Data]: Contains the message ids and each one contains different information f) Orchid Basket

[Host][ProjectName][UID][Path][DataID]

[Host]: Provides fast and secure storage for web applications, static and  dynamic content, and microservice.

[ProjectName]: ocsfpt-98 - name of project implementation

[UID]: User id

[Path]: OrchidBasket

[DataID]: Each id has different data and contains a different slave list - “slaveList”:

+ Id, name, shareable

+ Module( nebulizer, roof)

g) Orchid Profile Custom

[Host][ProjectName][UID][Path][DataID]

[Host]: Provides fast and secure storage for web applications, static and  dynamic content, and microservice.

[ProjectName]: ocsfpt-98 - name of project implementation

[UID]: User id

[Path]: OrchidProfileCustom

[DataID]: Each id has different data

- “attprofile”:

+ Name, min, max

- “autoMode”

- “imgSrc”

- “name”

- “shareable”

h) Permission

[Host][ProjectName][UID][Path][Data]

[Host]: Provides fast and secure storage for web applications, static and  dynamic content, and microservice.

[ProjectName]: ocsfpt-98 - name of project implementation

[UID]: User id

[Path]: Permission

74

[Data]: “OrchidBasketActive”

i) Manual

[Host][ProjectName][UID][Path][Data]

[Host]: Provides fast and secure storage for web applications, static and  dynamic content, and microservice.

[ProjectName]: ocsfpt-98 - name of project implementation [UID]: User id

[Path]: Manual

[Data]:

- “model”

o “nebulizer”, “pump1”, “pump2”, “roof” contain:

▪ clock: active, timeOff, timeOne

▪ state

- “setting”

o “humiditty”, “light”, “moisture”, “ph”, “temperature” contain: ▪ max

▪ min

75

4.4. Firmware Design

Figure 4. 3 Firmware Architecture of OCS

To be more specific, this model will be described fully in the figures below:

76

Figure 4. 4 State “start” diagram

After power is turned on, firmware enters its first state: “Start”. In this state, it will  start the electronics like esp8266, sensor, arduino, module, rs485.

77

Figure 4. 5 State “start” diagram

Firmware checks Wifi connection between ESP8266 and local network.

Figure 4. 6 State “Setup Transmission” diagram

Firmware Arduino and RS485 are designed to connect according to network model  to increase transmission distance and reduce signal interference.

The above state diagrams of firmware architecture described clearly how the  firmware behaves in OCS.

78

4.5. Software Design

4.5.1. UI Design

There are list of all screen of OCS project:

Waiting screen

Figure 4. 7 Welcome to OCS screen

Login Screen

79

Figure 4. 8 Login screen

Home Screen

Figure 4. 9 Status screen

80